|  |  |
| --- | --- |
| **Titel** | **Daily Scrum** |
| **Date** | 07.05.2020 |
| **Sprint** | 07 |
| **Participants** | Khaled, Lisa, Hemlata, Till |

1. **What have you done?**

* **Lisa:** research regression (5h) , research on existing model -> only make sense for images (2h) , first tries on implementations (5h)
* **Khaled:** research regression (5h), started first implementations (3h), but got bad result
* **Hemlata:** research multi target regression(3h), started with decision tree with multi target output(4h), tried writing models by myself(3h)
* **Till:** mostly finished backend (11h), find out to interpret output (1h)

1. **What will you do?**

* **Lisa:** research regression, more implementations
* **Khaled:** research regression, more implementations
* **Hemlata:** trying to implement a model by herself, research regression, decision tree regression implementation
* **Till:** resume with backend, improve knowledge about existing models, research on fining bookie info etc…

1. **Issues?  
   -**