|  |  |
| --- | --- |
| **Titel** | **Daily Scrum** |
| **Date** | 21.05.2020 |
| **Sprint** | 08 |
| **Participants** | Khaled, Lisa, Hemlata, Till |

1. **What have you done?**

* **Lisa:** research in multi task classification (4h), research in independent multi task learning (5h)
* **Khaled:** data preparation for reducing classes (2h), better solution for the round of predicting values (2h30), started working for quality criteria function(3h30)
* **Hemlata:** research on all kind of regression algorithms(9h)
* **Till:** worked on database integration (8h), research for data source (3h)

1. **What will you do?**

* **Lisa:** more research custom output layer, research in multi task classification, research in independent multi task learning
* **Khaled:** develop quality criteria
* **Hemlata:** regression implementation with keras
* **Till:** implement data fetching

1. **Issues?  
   -**